SCRUM Meeting 1 for ExSELLence

Prepared by: Donnell

Meeting Date: 10/31

## Meeting Attendees

- Donnell Fulwiler

- Rohan Shanbhag

- Michael Zubizarretta

- Harry Pei

- Anshika Chourey

## Meeting Agenda Items

- Setting up React and linking it with the frontend.

- Creating routes for frontend.

- Creating routes for backend.

## Status Update Since Last Meeting

Accomplishments:

- This is our first meeting.

## Before The Next Meeting

Plans:

- Have all the tasks done (duh).

- Have a very minimal MVP, just a program that we can open and see routes in.

- Make sure backend and frontend can talk to each other (although their features will not talk to each other until later).

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Create routes for backend. | Michael |
| Get backend MVP running. | Michael |
| Create routes for frontend. | Donnell |
| Get frontend MVP working. | Donnell |
| Set up manager view. | Rohan |
| Set up cashier view. | Harry |
| Set up kitchen view. | Anshika |
| Set up kiosk view. | Donnell |
| Design screens in Figma. | Donnell |

SCRUM Meeting 2 for ExSELLence

Prepared by: Donnell

Meeting Date: 11/3

## Meeting Attendees

- Donnell Fulwiler

- Rohan Shanbhag

- Michael Zubizarretta

- Harry Pei

- Anshika Chourey

## Meeting Agenda Items

- Should we deploy ExSELLence to Heroku or somewhere else entirely?

- Find a way to link backend with frontend.

- Discuss Figma designs and make final plans for UI.

## Status Update Since Last Meeting

Accomplishments:

- All tasks were accomplished correctly – all views are set up in routes.

- Minimal progress was made on kiosk view and cashier view.

- All screens have been designed in Figma.

## Before The Next Meeting

Plans:

- Get MVPs working for all screens.

- Try linking at least one screen with the backend just to prove that it is possible.

- Get ExSELLence deployed to Heroku.

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Get ExSELLence deployed to Heroku. | Michael |
| Link Cashier view with the backend on a test branch. | Harry |
| Flesh out the kitchen view screen. | Anshika |
| Flesh out the kiosk view. | Donnell |
| Flesh out the manager view. | Rohan |
| Help Rohan with the Sales Report in Manager View. | Donnell |
| Get backend MVP working. | Michael |
| Add very minimal animations to the kiosk. | Donnell |

SCRUM Meeting 3 for ExSELLence

Prepared by: Donnell

Meeting Date: 11/5

## Meeting Attendees

- Donnell Fulwiler

- Rohan Shanbhag

- Michael Zubizarretta

- Harry Pei

## Meeting Agenda Items

- Finalizing screens.

- Switching to CSS modules since global CSS is messing everything up.

- Should we go ahead and link with backend?

  - No… — Anshika

## Status Update Since Last Meeting

Accomplishments:

- Everyone got something working for their screens except Rohan, who was busy fielding interviews.

- Kiosk view UI is pretty much done.

- Backend is completely done (thanks Michael).

- Harry redesigning Cashier view.

## Before The Next Meeting

Plans:

- Make sure that each screen is at least visually functional (i.e. it does not have to be linked with backend).

- Add new is_cooked column to orders table in database so that Anshika can finish Kitchen view in the future.

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Finish cashier view. | Harry |
| Finish designing cashier view. | Harry |
| Finish manager view. | Rohan |
| Finish helping Rohan with manager view. | Donnell |
| Try linking Kitchen view with backend just to test functionality. | Anshika |
| Run acceptance tests on the whole app, making sure everything works together. | Michael |
| Export Collapsible.jsx to utilities so that it is easier for other people to use. | Donnell |
| Implement language switching screen in kiosk (doesn’t have to work). | Donnell |
| Add is_cooked column to orders table. | Michael |